VetCare Platform

Production Stability and Deployment Plan

Generated: 07 April 2026

Production URL: https://vetcare-app-vpg5.onrender.com

# 1. Current State and Critical Risks

The following critical gaps must be resolved before providing the URL to business users.

## 1.1 Current Architecture Audit

| Component | Current Setup | Risk |
| --- | --- | --- |
| Web Service PROD | Render free tier - vetcare-app | Medium |
| Web Service DEV | Render free tier - vetcare-dev | Medium |
| PostgreSQL DB | Render free tier - expires in ~1 month | CRITICAL - all data permanently deleted on expiry |
| File Storage | Local disk on Render container | CRITICAL - wiped on every deploy or restart |
| Uptime Monitoring | None | Medium - no alerting, no cold-start prevention |
| Automated Backups | None | CRITICAL - zero recovery option |

## 1.2 File Upload Gap - What Gets Lost Today

Files are written to the Render container disk (/app/uploads). This disk is EPHEMERAL - erased on every deploy and every container restart:

User profile avatars  (stored in: users.avatar_url)

Veterinarian profile images  (stored in: vet_profiles.profile_image)

Medical record attachments  (stored in: medical_records.file_url)

Hospital KYC documents - PAN, GST, Aadhaar, Trade Licence  (stored in: hospital_documents.file_url)

AI scan images  (not persisted at all - memory only)

The database stores the URL path but the actual file is gone after every redeploy.

Fix: Implement Cloudinary storage driver. The S3Storage stub already exists in backend/src/utils/storage.ts.

# 2. Target Architecture

## 2.1 Architecture Diagram

Developer PC

└─ git push origin develop   <- only manual step for DEV

└─ GitHub Actions CI (automatic)

├─ TypeScript checks (backend + frontend)

├─ Build verification

├─ E2E route coverage

└─ Render DEV auto-deploys (vetcare-dev)

GitHub Actions: "Promote DEV to PROD"  (1 click + type "yes")

├─ Pre-deploy backup of Neon PROD DB (automatic)

├─ develop -> main merge (automatic)

├─ Render PROD auto-deploys (vetcare-app)

└─ Post-deploy smoke test (automatic)

Render PROD web  -->  Neon PostgreSQL  (vetcare_prod schema)  [permanent, free]

-->  Cloudinary       (images, PDFs, KYC docs) [permanent, free]

Render DEV web   -->  Render PostgreSQL (vetcare_dev schema)  [disposable]

-->  Cloudinary        (same account, separate folder)

UptimeRobot (external) --> pings /api/v1/health every 5 min  [keeps Render warm]

GitHub Actions (cron)  --> daily pg_dump --> GitHub artifact  [daily backup]

## 2.2 Component Decisions

| Component | Service | Reason |
| --- | --- | --- |
| PROD Database | Neon PostgreSQL | Free forever (512MB), no expiry, no credit card, PostgreSQL 15 |
| DEV Database | Render PostgreSQL | Disposable - auto-reseeds demo data, no real data at risk |
| File Storage | Cloudinary | 25GB free forever, images and documents, global CDN delivery |
| Keep-alive + Monitor | UptimeRobot | Free 5-min ping prevents Render cold starts + email alert on downtime |
| Backups | GitHub Actions | Daily pg_dump - 90 day retention + permanent monthly release |
| PROD deploy | GitHub Actions promote.yml | 1-click with pre-backup and post smoke-test |
| DEV deploy | Automatic | git push triggers auto-deploy via Render webhook |

# 3. Manual Prerequisites - What YOU Must Complete

Complete ALL 6 steps before providing credentials to the developer. Each step takes 5-10 minutes.

## Step 1 - Create Neon PostgreSQL (PROD Database)

Time: approximately 10 minutes

Go to https://neon.tech

Click "Sign Up"  ->  use GitHub login (easiest)

Create new project  ->  name it: vetcare-prod

When project is created, click "Connection Details"

Copy the full External connection string

Connection string format:

postgresql://vetcare_owner:PASSWORD@ep-xxx-xxx.us-east-2.aws.neon.tech/neondb?sslmode=require

GIVE DEVELOPER: the full Neon connection string

postgresql://neondb_owner:npg_mqYC2hz6bHRg@ep-square-base-a1jt42f1.ap-southeast-1.aws.neon.tech/neondb?sslmode=require

npx neonctl@latest init

## Step 2 - Export PROD Data from Render DB

Time: approximately 5 minutes  |  SKIP if PROD has only demo data (no real business users yet)

Render Dashboard -> click vetcare-db database -> Info tab

Copy the "External Database URL"

Open terminal on your PC and run:

pg_dump "RENDER_EXTERNAL_URL" --schema=vetcare_prod --no-owner --no-acl -f prod_backup.sql

GIVE DEVELOPER: confirm file was created  OR  confirm "skip - demo data only"

"skip - demo data only"

## Step 3 - Create Cloudinary Account (File Storage)

Time: approximately 5 minutes

Go to https://cloudinary.com

Click "Sign Up for Free"  ->  use Google or GitHub login

After signup you land on the Dashboard

Find the "Product Environment Credentials" section - you will see 3 values

| Credential | Example Format | Where to Find |
| --- | --- | --- |
| Cloud Name | dd8dcwzxz | Top of Dashboard |
| API Key | 914841916273552 | Dashboard credentials section |
| API Secret | iKt-RX_vRyiCuGO1rmyFkISAR3o | Dashboard credentials section |

GIVE DEVELOPER: Cloud Name + API Key + API Secret

## Step 4 - Update Render Environment Variables

Time: approximately 5 minutes

For PROD service (vetcare-app):  Render Dashboard -> vetcare-app -> Environment tab -> Add these:

| Variable Name | Value to Set |
| --- | --- |
| DATABASE_URL | Neon connection string from Step 1 |
| STORAGE_DRIVER | cloudinary |
| CLOUDINARY_CLOUD_NAME | Cloud Name from Step 3 |
| CLOUDINARY_API_KEY | API Key from Step 3 |
| CLOUDINARY_API_SECRET | API Secret from Step 3 |

For DEV service (vetcare-dev):  Render Dashboard -> vetcare-dev -> Environment tab -> Add these:

| Variable Name | Value to Set |
| --- | --- |
| STORAGE_DRIVER | cloudinary |
| CLOUDINARY_CLOUD_NAME | Cloud Name from Step 3 |
| CLOUDINARY_API_KEY | API Key from Step 3 |
| CLOUDINARY_API_SECRET | API Secret from Step 3 |

IMPORTANT: Do NOT change DATABASE_URL for DEV - it stays pointing to the Render DB.

GIVE DEVELOPER: confirm done

## Step 5 - Add GitHub Secrets (for automated daily backups)

Time: approximately 5 minutes

Go to your GitHub repository: github.com/haikarthick/OnlineDoctorConsultation

Click: Settings  ->  Secrets and variables  ->  Actions

Click "New repository secret" for each item below:

| Secret Name | Value |
| --- | --- |
| NEON_DATABASE_URL | Neon connection string from Step 1 |
| BACKUP_NOTIFICATION_EMAIL | Your email address (for failure alerts) |

GIVE DEVELOPER: confirm done

## Step 6 - Set Up UptimeRobot (Keep-alive + Downtime Alerts)

Time: approximately 5 minutes  |  No code changes required - done entirely on their website

Go to https://uptimerobot.com

Click "Sign Up Free"  (no credit card required)

Click "Add New Monitor"

Monitor Type:  HTTP(s)

Friendly Name:  VetCare PROD

URL:  https://vetcare-app-vpg5.onrender.com/api/v1/health

Monitoring Interval:  5 minutes

Under "Alert Contacts"  ->  add your email address

Click Save

Purpose 1 - Keep-alive: pinging every 5 min prevents Render free service from spinning down. Business users never see cold start delay.

Purpose 2 - Alerting: if site goes down you receive an email within 5 minutes.

GIVE DEVELOPER: confirm done

# 4. What the Developer Will Implement (Code Changes)

After receiving credentials from Steps 1 through 5, the developer implements the following:

| # | File | Change |
| --- | --- | --- |
| 1 | backend/src/utils/storage.ts | Add CloudinaryStorage class - save files to Cloudinary instead of ephemeral disk |
| 2 | backend/package.json | Add cloudinary npm package dependency |
| 3 | .github/workflows/backup.yml | NEW FILE: Daily pg_dump of Neon vetcare_prod to GitHub artifact (90-day retention) + monthly permanent release |
| 4 | .github/workflows/promote.yml | Add pre-deploy backup step - blocks promotion if backup fails |
| 5 | .github/workflows/ci-cd.yml | Add post-deploy smoke test - creates GitHub issue alert on failure |
| 6 | render.yaml | PROD DATABASE_URL as env var placeholder instead of fromDatabase reference |

# 5. Deployment Flow After Full Setup

## 5.1 Typical DEV Deployment (Fully Automatic)

You only type one command. Everything else is automatic.

Developer writes code on PC

Runs:  git push origin develop   <- the ONLY manual step

GitHub Actions fires automatically: TypeScript check + build + E2E + security scan

All checks pass  ->  Render DEV auto-deploys  (no further action)

DEV URL: https://vetcare-dev.onrender.com

## 5.2 PROD Deployment (One Click)

After testing on DEV, promoting to PROD is a single workflow click.

Test on DEV URL and confirm everything works

Go to GitHub repo -> Actions tab -> "Promote DEV to PROD" workflow

Click "Run workflow"  ->  type:  yes  ->  click Run

Automatic steps: pre-deploy DB backup  ->  develop merged to main  ->  PROD deploys  ->  smoke test runs

PROD URL: https://vetcare-app-vpg5.onrender.com

## 5.3 Auto vs Manual Reference

| Action | Auto or Manual | Trigger |
| --- | --- | --- |
| Code changes deploy to DEV | Fully automatic | git push origin develop |
| PROD promotion | 1 click only | GitHub Actions workflow_dispatch + type yes |
| Pre-deploy DB backup | Automatic | Part of promote.yml workflow |
| Post-deploy smoke test | Automatic | Part of ci-cd.yml after deploy step |
| Daily database backup | Automatic | GitHub Actions cron at 2 AM UTC |
| Schema migrations | Automatic | render-start.sh on every deploy |
| Demo data seeding | Automatic | Only triggered when DB is empty |
| Keep-alive pings | Automatic | UptimeRobot every 5 minutes forever |
| Downtime email alert | Automatic | UptimeRobot detects within 5 minutes |
| Neon DB maintenance | Nothing ever needed | Fully managed service |
| Cloudinary maintenance | Nothing ever needed | Fully managed SaaS |

# 6. Backup Strategy

| Backup Type | Schedule | Retention | Where Stored |
| --- | --- | --- | --- |
| Daily full dump | Every day at 2 AM UTC | 90 days | GitHub Actions artifacts |
| Monthly full dump | 1st of every month | Permanent - never deleted | GitHub Releases |
| Pre-deploy snapshot | Before every PROD promotion | 30 days | GitHub Actions artifacts |

On backup failure: GitHub Actions automatically creates an issue in the repository and sends an email notification to BACKUP_NOTIFICATION_EMAIL.

PROD promotion is blocked if the pre-deploy backup fails - this prevents any deploy from proceeding without a recent backup.

# 7. Cost Summary

| Service | Free Limit | Used For | Expires? |
| --- | --- | --- | --- |
| Neon PostgreSQL | 512MB - permanent | PROD database only | Never |
| Render free DB | Approximately 1 month | DEV database (disposable) | Monthly - auto-reseeds on reset |
| Render Web x2 | 750hr/month each | DEV and PROD web servers | No |
| Cloudinary | 25GB storage + 25GB/month bandwidth | All uploaded files - both envs | Never |
| UptimeRobot | 50 monitors at 5-min interval | Keep-alive and monitoring | Never |
| GitHub Actions | 2000 min/month | CI/CD pipeline and daily backup | No |
| GitHub Artifacts | 500MB rolling | Daily backups (90-day retention) | No |
| GitHub Releases | Unlimited | Monthly permanent backups | Never |

TOTAL MONTHLY COST:  $0

Optional upgrade: Render Starter plan at USD 7 per month for the PROD web service eliminates cold starts entirely. Business users always get instant page loads.

# 8. Your Checklist - Complete Before Contacting Developer

Print this page and check off each item as you complete it:

[ ]  Step 1:  Create Neon account at neon.tech  ->  project name: vetcare-prod  ->  copy connection string

[ ]  Step 2:  Export PROD data from Render DB  OR  confirm "skip - demo data only"

[ ]  Step 3:  Create Cloudinary account at cloudinary.com  ->  copy Cloud Name + API Key + API Secret

[ ]  Step 4a: Update Render PROD (vetcare-app) env vars  ->  DATABASE_URL (Neon) + STORAGE_DRIVER=cloudinary + 3 Cloudinary vars

[ ]  Step 4b: Update Render DEV (vetcare-dev) env vars  ->  STORAGE_DRIVER=cloudinary + 3 Cloudinary vars  (DATABASE_URL unchanged)

[ ]  Step 5:  Add GitHub secrets  ->  NEON_DATABASE_URL  +  BACKUP_NOTIFICATION_EMAIL

[ ]  Step 6:  Set up UptimeRobot monitor  ->  HTTP on /api/v1/health  ->  5-minute interval  ->  email alert

[ ]  Provide to developer:  Neon connection string

[ ]  Provide to developer:  Cloudinary Cloud Name

[ ]  Provide to developer:  Cloudinary API Key

[ ]  Provide to developer:  Cloudinary API Secret

[ ]  Confirm to developer:  Render env vars updated for both services

[ ]  Confirm to developer:  GitHub secrets added

[ ]  Confirm to developer:  UptimeRobot set up

Once ALL boxes are checked and credentials are provided, the developer will implement all code changes in one session and push everything automatically.